## Slide 1: Incident Report
PROJECTID-1234

## Slide 2: PROJECTID-1234
Priority | Source | MTTD | MTTR | Status | Seller Impact | Peak Error% | GMV Impact | Owner
P1 | Dynatrace Alerts | 15 min | 85 mins | Resolved | 25% (13.5k) | 21% 5XX errors | TBD | Pricing Team
*MTTD – Mean Time To Detect
*MTTD – Mean Time To Resolve
*Priority – P1 or P2
*Status – Ongoing, Monitoring, Resolved
Impact | Initial RCA | Temporary Resolution | RCA
Sellers will not be able to get the price of their listings and update the price of the listings on Walmart eCommerce catalog via API | A cluster was down in one of the Pricing systems which has caused huge lag in the Kafka topics which process the price updates | Traffic was moved from one region to another region and additional nodes were added to reduce the lag and time outs | Meeting is scheduled with teams - YTD
RCA Meeting | Involved Teams
Tuesday March 15, 2022, 9-10 am PST | Pricing, API Proxy, OneOps